## Slide 2: Project Planning
(from a developer’s perspective)

## Slide 3
What do we do?
  Consultants
        Any stage of the process
  Small-scale planners
        Planning enhancements
        Planning small/solo projects
        Planning patches

## Slide 4
Idea
Scope
Validity
Solve a problem
Efficiency
New technology
Upgrade
It’s just cool
Kinds of users
Number of users
Location of users
Target hardware
Target software
Performance
Proof-of-concept?
Is it possible?
What resources?
What skills?
Time to make
Lifetime
Competition

## Slide 5
Planning software
  Languages/frameworks
        Be very careful with licenses
        Scalability
        Code visibility
          Open source is fine in-house
          Hide code on client servers (sometimes)
  Expanding/modifying existing software
        Again, be very careful with licenses
        Feel free to contact the dev team
  Anticipating issues
        What issues are to be expected?

## Slide 6
Planning your project
        Timescale: in class, approximately 24 hours
        Resources: laptop, the internet and us
        Functionality: enhancements are great but the core is essential
        Ownership: any open source license
        Scope: must be full-stack
        Viability: does not need to be business oriented
        Issues: consider as many aspects as possible

## Slide 7
For/during next class
  Create a high-level plan
        Idea: what is it and why is it worth doing?
        Scope: who/what will it be designed for?
        Validity: can it be done and is it worth doing?
        Someone with a little IT experience should be able to understand
  List your criteria for success
        What is your core functionality?
        What is your target availability, compatibility, etc.?
        How could it be enhanced?
        What issues are expected and how will they be handled?
        This can written as if to an IT colleague
        This will be the basis of your final grade